BABY IN BRAZIL  •  CHANGE CONTROL
Baby in Brazil
CHANGE REQUEST
CR-CUST-002
Current-Site Source Integration
and Icon Optical Alignment
	
	Операционно зафиксировано
Заказчик разрешил использовать опубликованные данные текущего сайта в preliminary Phase 1. Изменение оформлено отдельной версией; alpha.6 не переписывается.



	Поле
	Значение

	Целевая версия
	0.5.0-alpha.7

	Build
	BIB-P1-20260806-0340-Z

	Дата snapshot
	2026-08-06

	Исходный baseline
	0.5.0-alpha.6 / CR-CUST-001

	Статус
	Accepted / Implemented / QA Passed

	Классификация
	Customer correction + controlled source synchronization



Назначение документа
Зафиксировать причину, scope, source snapshot, ограничения, трассируемость и QA-результат CR-CUST-002 для точного build preliminary-прототипа.


1. Решение и основание
После review alpha.6 заказчик указал на оптическое смещение первых двух пиктограмм H-03 и разрешил использовать текущий публичный сайт как источник preliminary-данных для цен, команды, родильных домов и структуры блога.
	
	Baseline protection
Изменение не редактирует alpha.6. Реализация выпускается как alpha.7 и становится отдельным объектом review.


2. Нормативные источники
	Источник
	URL
	Использование

	Prices
	https://babyinbrazil.com/en/prices.html
	5 package levels and public prices

	Team
	https://babyinbrazil.com/en/team.html
	7 public profiles and role labels

	Hospitals
	https://babyinbrazil.com/en/hospitals.html
	6 public hospital listings

	Blog
	https://babyinbrazil.com/en/blog.html
	11 root categories, child hierarchy and editorial lists



Нормализованный machine-readable snapshot: fixtures/current-site-snapshot.json. External pages remain mutable; alpha.7 is a dated snapshot, not live synchronization.
3. Change scope
	ID
	Ожидаемый результат
	Реализованный результат

	CR-CUST-002-01
	Оптически центрировать первые две иконки H-03
	Grid-centering + individual list/globe offsets

	CR-CUST-002-02
	Использовать public prices
	5 levels: $3,500; $4,250; $5,500; $8,000; $11,500

	CR-CUST-002-03
	Использовать public team
	7 profiles with names, roles and source media

	CR-CUST-002-04
	Использовать public hospitals
	6 hospital cards with source media

	CR-CUST-002-05
	Использовать full blog hierarchy
	11 roots and published child-category logic





4. Source snapshot
4.1. Цены
	Public name
	Prototype label
	Snapshot price

	Documents
	Документы
	$3,500

	Relocation
	Релокация
	$4,250

	Prenatal Care
	Ведение беременности
	$5,500

	Birth Experience
	Роды и сопровождение
	$8,000

	Complete Wellness
	Полное сопровождение
	$11,500



	
	Commercial boundary
Цены показываются с snapshot/source context. Configurator остаётся демонстрационным и не вычисляет окончательное предложение.


4.2. Команда
	Public profile
	Published role

	Marcleide
	Obstetric Nurse

	Daniele Maciel
	Physiotherapist

	Michele Rodrigues
	Nutritionist

	Isis Sampaio
	Pelvic Physiotherapist

	Dr. Diego Di Marco Ataides
	Obstetrician

	Gustavo Soldatelli
	Pediatrician

	Eduardo
	Lawyer





4.3. Родильные дома
	Published listing

	Maternidade Carmela Dutra

	Baía Sul Mulher in Florianópolis

	Hospital Regional de São José Dr. Homero de Miranda Gomes

	Hospital Universitário Polydoro Ernani de São Thiago (HU-UFSC)

	Maternidade Santa Helena

	Ilha Hospital e Maternidade



5. Blog information architecture
В preliminary-шаблоне восстановлена полная структура текущего блога: taxonomy rail предназначен для навигации, центр — для editorial feed, справа остаются рейтинговые и хронологические модули.
01. Giving Birth in Brazil
02. Childbirth & Pregnancy in Brazil
03. Documents & Citizenship
04. Immigration & Visas
05. Work & Business
06. Everyday Life in Brazil
07. Relocation & Adaptation
08. Stories & Interviews
09. Expert Advice
10. News & Updates
11. Community Updates
	
	Joomla boundary
Taxonomy is demonstrated as information architecture. EasyBlog/Joomla category IDs, aliases, menu items and module assignments are not generated in Phase 1.


6. Media and fallback policy
Primary media URL points to the current public site.
Images load lazily and use no-referrer.
If the remote asset is unavailable, a local SVG illustration is shown with an offline fallback label.
Final rights, crops, CDN ownership, consent and alt text require production review.
7. Visual evidence
[image: ]
Figure 1. H-03 after optical alignment of list and globe icons.
[image: ]
Figure 2. Five current-site snapshot package levels.
[image: ]
Figure 3. Team and hospital listing with source-linked media and offline fallback behavior.


[image: ]
Figure 4. Blog taxonomy rail, editorial feed and ranking modules.
8. QA and acceptance result
	Gate
	Status
	Evidence

	Static validation
	PASSED
	18 HTML; 0 broken references; 0 duplicate IDs

	Responsive matrix
	PASSED
	90 / 90 at 360, 768, 1024, 1440 and 1920 CSS px

	Interaction/component suite
	PASSED
	28 / 28

	CR-CUST-002 source counts
	PASSED
	5 prices / 7 team / 6 hospitals / 11 blog roots

	Horizontal overflow
	PASSED
	0 user-scrollable cases

	Formal document render
	PASSED
	DOCX and PDF visually inspected



9. Known boundaries
No production Joomla template, overrides or extension package.
No live synchronization with babyinbrazil.com.
No independent commercial, credential, hospital-partnership or media-rights verification.
No production pricing engine, payment, application processing or analytics IDs.
Later source refreshes require a new dated record and versioned change.
10. Closure
	
	Result
CR-CUST-002 is accepted, implemented and verified for Phase 1 v0.5.0-alpha.7 / BIB-P1-20260806-0340-Z. This status does not mean production or Joomla acceptance.



	CR-CUST-002  •  v1.0.0  •  Internal working record
	BIB-P1-20260806-0340-Z
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